NO. 2007-4

SEASIDE GROUNDWATER BASIN

WATERMASTER

2600 GARDEN ROAD, SUITE #228

MONTEREY, CALIF. 93940

Newsletter for Friday,  May 25, 2007:

It is time for another update as to what is happening with some of the major activities with the Watermaster program.

- Well Drilling — Drilling of the monitoring wells, part of the Martin Feeney contract, is     waiting for final permit approvals. The firm of Denise Duffy & Associates contracting with Martin Feeney has submitted appropriate project information to the lead agency, California State Parks, who is obtaining a right of entry permit.  State Parks will be responsible for filing the notice of exemption from CEQA during the permitting process, and in that filing should be a request to remove the 30 day statute of limitations for application review.  The permit should be forthcoming in the next couple of weeks and drilling does not have to wait for the statute to be removed.  However, the State Coastal Commission needs to put the matter on its consent calendar in June.  After the Coastal Commission clears the project, a permit application will be submitted to Monterey County Health Department by the drilling contractor.  This permit will take from 2 to 4 weeks to process.  Expected start of drilling of the monitoring wells is expected to happen in July of this year.

2)   Watermaster Web Site — The web site for the Seaside Groundwater Basin Watermaster is up and operating.  To access the web site go to your web browser and type in www.seasidebasinwatermaster.org  and you can review the information that has been placed there to date.  Recently, an additional tab was added for water extractors from the basin to report their quarterly water extractions quantities directly into a report made available for them.  Please review the web site and if you have any suggestion, comments, questions or concerns please let Laura or me know.

- Watermaster Technical Advisory Committee (TAC) — The TAC met on Wednesday, May 23, 2007 at the offices of RBF Consulting in Marina, Calif. There were 16 individuals present to receive a presentation made by Mr. Steve Bein of RBF Consulting on some of the firm’s past database development projects that had some relation to the Watermaster’s database needs.  The Committee reviewed information provided by Mr. Joe Oliver, (MPWMD) on the approximately 70 wells located in the Seaside groundwater basin currently being monitored by the District.  He presented possible input and reporting scenarios that could be designed from the current database.  The TAC discussed the various options for an approach to database design.  RBF Consulting will update the project schedule as per changes discussed at the meeting and will work with the Watermaster CEO to coordinate the Critical Milestones dates with the project schedule.  It was decided that the Critical Milestones dates should include Court adjudicated project deadlines instead of current project status.  RBF will include a notation on the project schedule correlating with Critical Milestones dates.  It was also requested that the project schedule reflect the task numbers listed in the implementation plan submitted to the Court.  Ms. Kathy Thomasberg of MCWRA indicated that she has begun developing the seawater intrusion analysis protocol.  Mr. Joe Oliver of MPWMD and Ms. Leslie Jordan of Cal Am Water will be supplying additional data needed to help Ms. Thomasberg begin the baseline water level contour mapping needed to help expediting the timeline.  RBF Consulting will make adjustments to the project schedule to reflect these changes.  It was discussed and decided that future TAC meetings will be scheduled for the second Wednesday of each month with locations to be decided by Chair Diana Ingersoll.

- Technical Project Manager — Recruitment of a part-time contractual Technical Project Manager has reached the final stage of selecting the two highly qualified applicants.  A subcommittee of the Watermaster Technical Advisory Committee (TAC) conducted interviews of the top two candidates for the position on Wednesday, May 23, 2007.  The final background checks and negotiations are currently underway and it is expected that a recommendation will be presented to the Watermaster Board of Directors at the next regularly scheduled Board meeting of June 6th.

- Court Hearing Scheduled for June 11, 2007 — Preparations are being made to assist the attorneys preparing the reports necessary for the next Superior Court hearing scheduled for June 11, 2007.  This item will be our highest priority for the next couple of weeks.

- Contracts —The three contracts awarded at the April 18th  Special Board of Director’s meeting; (RBF Consulting, $390,071, MPWMD, $76,080, and MCWRA, $20,064) have been signed and returned to the Watermaster office.

- June 6, 2007 Regular Watermaster Board of Director’s meeting will be held at Soper Community Center, 220 Coe Avenue, Seaside at the regular time of 1:30 PM.  Agenda items are being collected for the meeting until the cut off date of next Wednesday, May 30, 2007. If you have an item for the agenda please let me know.

If there is anything you would like to see added to the next newsletter that would assist you in knowing more about the activities of Watermaster please let us know.

Thank you.

Dewey